MP Online  •  Internship Project  •  2025-26

GrievanceHub

Digital Grievance Redressal System

Development Planning Document

Project Schedule, Tools & Team Roles

Prepared by: Shantanu Shrivastava

Date: April 2026

MP Online Internship Project

1. Project Overview

GrievanceHub is a Digital Grievance Redressal System developed as part of the MP Online Internship Program. The system enables citizens to submit complaints regarding public services and tracks them through to resolution.

The project was developed using a modern full-stack architecture: FastAPI (Python) on the backend, React with Tailwind CSS on the frontend, and MySQL as the database.

2. Development Timeline

| Phase | Tasks | Duration | Status |
| --- | --- | --- | --- |
| Phase 1 - Planning | Requirement gathering, BRD, system design | Week 1 | Completed |
| Phase 2 - Backend Setup | FastAPI project init, DB models, auth system | Week 2 | Completed |
| Phase 3 - Core APIs | Grievance submission, ticket generation, admin APIs | Week 3 | Completed |
| Phase 4 - Frontend | React pages, routing, Tailwind UI, Axios integration | Week 4 | Completed |
| Phase 5 - Testing | Unit testing, API testing via Swagger, bug fixes | Week 5 | Completed |
| Phase 6 - Review | Documentation, code cleanup, final submission | Week 6 | Completed |

3. Technology Stack

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Backend Framework | FastAPI | 0.115.0 | REST API development |
| Server | Uvicorn | 0.30.1 | ASGI server for FastAPI |
| Database ORM | SQLAlchemy | 2.0.30 | Database abstraction layer |
| Database | MySQL | 8.0+ | Persistent data storage |
| Auth Library | python-jose | 3.3.0 | JWT token generation & validation |
| Password Hashing | Passlib + bcrypt | 1.7.4 / 4.0.1 | Secure password storage |
| Data Validation | Pydantic v2 | 2.10.6 | Schema validation & serialization |
| Frontend Framework | React | 18+ | UI component development |
| Build Tool | Vite | Latest | Frontend bundler & dev server |
| Styling | Tailwind CSS | 3.x | Utility-first CSS framework |
| HTTP Client | Axios | Latest | API calls from frontend |
| DB Driver | PyMySQL | 1.1.1 | MySQL connector for Python |

4. Team Roles & Responsibilities

| Role | Assigned To | Responsibilities |
| --- | --- | --- |
| Full Stack Developer | Shantanu | End-to-end development of backend APIs and frontend UI |
| Backend Developer | Shantanu | FastAPI setup, DB models, JWT auth, all routers and services |
| Frontend Developer | Shantanu | React pages, routing, Axios integration, UI components |
| Database Designer | Shantanu | MySQL schema design, SQLAlchemy model definition |
| Tester | Shantanu | Swagger UI testing, manual test cases, bug verification |
| Documentation Lead | Shantanu | BRD, DDD, RTM, Test Docs preparation |

5. Development Tools

| Tool | Category | Usage |
| --- | --- | --- |
| VS Code | IDE | Primary code editor |
| Postman / Swagger UI | API Testing | Testing all REST endpoints |
| MySQL Workbench | Database | Schema management and query testing |
| Git + GitHub | Version Control | Source code management |
| npm / pip | Package Manager | Dependency management |
| Vite Dev Server | Frontend Dev | Hot reload during UI development |